Pacific Hoe North ECSI 6561 Meeting Notes
October 16, 2023, Meeting with DEQ and Clear Sky Project Team
Jim Orr, Jeff Schatz, Paul Seidel, Kim Freeman, Carson Bowler, and Lynn Green

The meeting discussed the following topics:

- DEQ and Clear Sky Capital have a Voluntary Cleanup Agreement to gather the information necessary to allow DEQ to make a No Further Action (NFA) determination for the former Pacific Hoe, Saw, and Knife property (Site).

- A NFA was issued for the Site in May of 2014 following the removal and restoration of the berm area adjacent to Johnson Creek and screening areas not covered by paving or warehouses. This NFA was discussed with Clear Sky Capital and would not be protective of the new development.

- The owner is in the process of removing the warehouses and paving to construct a Public Storage Facility. These activities will result in potentially contaminated soils being exposed at the ground surface and the generation of potentially contaminated soils from building footings. The Site should have the demolition of the site building and foundations by October 20th.

- Clear Sky Capital has produced a Contaminated Media Management Plan that details how the handling of contaminated media will be managed. DEQ has approved the plan.

- Lynn Green reported that an area of oil staining was identified and sampled for analysis. Lynn also provided information about a stormwater filter vault near the swale adjacent to Johnson Creek. Lynn will provide additional information regarding the vault, and Clear Sky will inform DEQ of the plans for the stormwater permitting for the new construction with the City of Portland.

- DEQ discussed  areas of the site that should be assessedto allow a No Further Action determination. The evaluation of newly exposed soil and deeper soil risk screening for areas not covered by engineered surfaces or buildings. The risk screening for the infiltration areas required by the City of Portland was discussed.

- Carson Bowler asked if an Independent Cleanup Agreement process was possible. DEQ thought that the Voluntary Cleanup Agreement was the best fit for this project due to the complexity of the Site.

- DEQ reminded Clear Sky Capital and its representatives that the site is not under an order and either party can withdraw from the voluntary agreement with 15 days’ notice.

- DEQ asked if the Clear Sky Capital team could report site activities to DEQ to allow DEQ to track site progress. DEQ would be agreeable to email updates as site activities progress.

- Clear Sky Capital contracted Partner who performed a Phase I and Phase II investigations that identified the following Recognized Environmental Conditions (RECs):
During Partner’s May 24, 2021, site reconnaissance, what appeared to be an active or recent chemical release of a florescent yellow/green substance with an appearance similar to ethylene glycol (antifreeze) was observed at the subject property. The release was observed to be contained and pooled along the back side of a concrete pad under the partial enclosure that was sheltering the waste swarf bin. Partner was unable to determine the source of the release. A hose was observed between the swarf bin and the ground, and there was what appeared to be a square tank and some plumbing behind the enclosure. A rectangular shaped drain was also observed within the containment berm that was apparently closed, plugged, or clogged, as the liquid did not appear to be draining. However, the drain represents a potential historical conduit for the material to enter the subsurface. This apparent chemical release observed during the site reconnaissance is considered a REC.

- DEQ requests the development of work plans to provide data for the potential soil impacts and allow a NFA determination.

Thank you for meeting with DEQ.
Jim Orr, DEQ Project Manager