10/15/18

TO:                   Resident of Storey Drive, Molalla

FROM:            Andy Peters, Operations Supervisor, City of Molalla

CC: 	           Gerald Fisher, Public Works Director, City of Molalla

RE: Water Line Repair Schedule for Storey Drive

Dear Resident of Storey Drive,

As you know the City has been performing repairs to the Water Line on Storey Drive. This letter is a courtesy to let you know what’s happening, and the timeline for us to complete work.

City Forces are currently attempting to speed up the process by hiring a contractor to help. The City will be saw-cutting more areas on your street the week of 10/22/18. Soon after a contractor will be excavating and repairing the remaining water services, and working with City Crews to do the final repairs. This will require brief shutdowns of the water main, like those you’ve experienced over the past several months. But the Contractor and City Crews will coordinate that house-to-house before any such shutdowns.

All work should be completed, including repaving of the road cuts, by Thanksgiving. We apologize for any inconvenience this has caused, and will work to make this as smooth as possible for you. You are welcome to call me directly at the City if you have any questions, 503-793-0507 (Cell).

Respectfully,

Andy Peters

City of Molalla

Public Works Operations Supervisor

(503) 829-6855 x220

Cell: 503-793-0507

apeters@cityofmolalla.com

117 N Molalla Ave

Molalla, OR 97038