January 17, 2025

Summary of January 15, 2025, Video Meeting with Gerber Team and DEQ, Jim Orr DEQ 
3:00 to 4:00 Pm
Attending the Meeting:
Jeannette Schuster (JS)-Gerber Attorney, Joe Gerber (JG)-Site Owner, Kurt Harrington, 
Kurt Harrington (KH)-Gerber Consultant, Aaron Fredericy (AF)-Gerber Consultant,
Amanda Wozab (AW)-DEQ, Gary Vrooman (GV)-DEQ Attorney, Jim Orr (JO)-DEQ

JS reviewed Gerber’s understanding of the 2023 strategy recommendation.

JO stated that the groundwater plume was the responsibility of both Gerber and Williams Controls because both sites contributed to groundwater contamination that moved to the creek. GV stated that liability for a shared groundwater plume is joint and several (i.e., shared by both sites contributing to the plume).

JS stated that Gerber's contribution to the groundwater plume was insignificant and that DEQ has asked Gerber to evaluate the ecologic risks screening without directing Williams Control to evaluate its contribution.

JO clarified that DEQ had asked Gerber and Williams Control to consider the groundwater pathway evaluation for the creek's ecological impact. DEQ is evaluating Gerber's ecological impact on the creek and will make a recommendation if further evaluation is needed. DEQ will postpone requests for ecological assessments from Gerber and Williams Controls until site conditions are determined.

KH stated that Gerber was not responsible for the additional groundwater evaluation requested in DEQ’s comments on the Focused Feasibility study. DEQ will address these concerns in the Focused Feasibility study the week of January 20, 2025.

Jim Orr

Jim Orr, R.G. DEQ Project Manager