Oregon

John A. Kitzhaber, MD, Governor

Department of Environmental Quality

Northwest Region Portland Office

2020 SW 4th Avenue, Suite 400

Portland, OR  97201-4987

(503) 229-5263

FAX (503) 229-6945

TTY (503) 229-5471

January 17, 2012

Mr. John Cushing

Cascade Corporation

2201 NE 201st Avenue

Fairview OR 97024

Kenneth G. Chaput

SSG Environmental Remediation

The Boeing Company

P. O. Box 3707 MC 6Y-94

Seattle WA 98124-2207

RE: Pumping at EW-12 and Work Plan for TSA Remedy Mound Area Well Installations

East Multnomah County Area Groundwater

DEQ ECSI #1479

Dear Mr. Cushing and Mr. Chaput:

The Department of Environmental Quality (DEQ) has reviewed the January 9, 2012 S.S. Papadopulos memorandum concerning sampling results and pumping from EW-12 and the January 10, 2012 memorandum and Work Plan for TSA Remedy Mound Area Well Installations.

EW-12

In a memorandum dated June 15, 2011, it was stated that if concentrations in EW-12 remained above 5 g/L for another two quarters, then the extraction well would be restarted.  The two additional quarters of monitoring results were collected and although results remain above 5 g/L, the concentrations have been declining steadily.  DEQ concurs with postponing the decision to restart EW-12 until another two quarters of sample results are available.  Recent capture zone analysis indicates that groundwater in the vicinity of EW-12 is captured by the active extraction well EW-1.

Work Plan for TSA Remedy Mound Area Well Installations

The reduction in core drive intervals to limit heat generation and better preserve VOCs in soil samples is a good idea but soil sample results using rotosonic drilling will still have to be considered potentially low due to heat.  Groundwater (if available) and soil vapor results may provide the best indication of localized contamination.

The installation and sampling of the three monitoring wells in the vicinity of the MW-17 wells is approved.  The collection of soil, soil vapor, and groundwater samples should provide for a good characterization of the contaminant profile of Confining Unit 1 and lay the groundwork for potential enhanced remediation in the area.

Please keep us up-to-date on the field work schedule.  If you have any questions, please contact me at (503) 229-6802 or by email at williams.robert.k@deq.state.or.us.

Sincerely,

Robert Williams

Project Manager

cc:         Charlie Andrews, S.S. Papadopulos & Associates

Sarah Prowell, Prowell Environmental, Inc

Chris Kimmel, Landau Associates